Programme

Master of Software Engineering

Course

MSE800 Professional Software Engineering

Dr Mohammad Norouzifard

Assessment 2

Object Orientated Project

Group – G

Andre Luiz Santos Benedetti

Md. Jihad

2511

# Project Proposal

## Project Title

WhānauWell – Scalable Community Wellbeing Infrastructure Platform

## 1. Executive Summary

WhānauWell is proposed as a scalable, multi-tenant digital infrastructure platform designed to support community wellbeing initiatives across local, regional, and potentially national contexts. Unlike a simple community portal, this system is architected as a Software-as-a-Service (SaaS) platform that enables multiple organisations—such as NGOs, iwi organisations, councils, and community groups—to create and manage their own culturally aligned wellbeing hubs.

The platform integrates ethical data governance, consent-driven participation, and culturally informed workflows grounded in the principles of Te Tiriti o Waitangi: partnership, participation, and protection. The proposed system balances academic rigor, technical depth, professional scalability, and real-world applicability.

This document is submitted for tutor review and approval prior to full system design and development.

## 2. Problem Context and Industry Relevance

Across New Zealand and comparable international contexts, community wellbeing services remain fragmented. Although numerous organisations offer programmes, workshops, mentoring, support groups, and cultural initiatives, discoverability and coordination are limited. Many services operate independently, with minimal digital integration.

Current digital alternatives present limitations:

- Social media platforms lack governance, structured workflows, and data protection.

- Government portals are often centralised, complex, and not community-driven.

- Commercial mental-health applications focus on individual self-help and rarely integrate collective or culturally grounded wellbeing models.

Additionally, organisations face challenges in:

- Coordinating programmes across multiple stakeholders

- Tracking engagement and impact

- Managing sensitive data responsibly

- Ensuring culturally appropriate oversight

There is a growing need for scalable digital infrastructure that supports community-led wellbeing initiatives while embedding ethical and cultural governance from the outset.

WhānauWell addresses this gap by providing a configurable, multi-organisation platform designed for community participation, transparency, and responsible data management.

## 3. Project Vision and Objectives

### 3.1 Vision

To design and implement a scalable digital infrastructure platform that empowers community organisations to manage wellbeing programmes, participation workflows, and culturally informed governance within a secure and ethically responsible system.

### 3.2 Core Objectives

- Develop a multi-tenant architecture allowing multiple organisations to operate independently within a shared system.

- Implement role-based access control with clear separation of responsibilities.

- Embed consent-driven data governance and access logging.

- Integrate culturally informed review workflows aligned with Te Tiriti o Waitangi principles.

- Demonstrate scalable system design suitable for regional or national expansion.

## 4. System Scope and Architecture Level

The project will deliver a functional Minimum Viable Product (MVP) with architecture designed for scalability. The MVP will simulate a small number of organisations while demonstrating national-level deployment capability at the design level.

The system will follow a multi-tenant SaaS model in which:

- Each organisation has isolated data boundaries.

- Users belong to a specific organisation.

- Roles and permissions are organisation-scoped.

Scalability considerations will include:

- Modular service architecture

- API-based backend design

- Separation of presentation and business logic

- Containerisation readiness (conceptually documented)

## 5. Technology Stack (Career-Level Implementation)

Subject to tutor approval, the proposed technology stack is:

### Frontend

- Next.js (React Framework)

- TypeScript

- Role-based dashboards and protected routes

### Backend

- Node.js with Express (TypeScript)

- RESTful API architecture

- Modular service layer

### Database

- MongoDB (supporting multi-tenant document structure)

### Authentication & Security

- JWT-based authentication

- Role-based access control

- Organisation-scoped permissions

### DevOps and Version Control

- GitHub for version control

- Deployment via Vercel / Render / Railway (for demonstration)

This stack ensures industry alignment and strengthens the project’s professional portfolio value.

## 6. Core System Modules

### 6.1 Multi-Organisation Management Engine

- Organisation registration and configuration

- Role hierarchy management (Admin, Coordinator, Member, Cultural Advisor)

- Organisation-level policy configuration

### 6.2 Programme and Event Management Module

- Create, publish, archive wellbeing programmes

- Capacity management and attendance tracking

- Registration workflows

### 6.3 Smart Referral Engine (Rule-Based)

- Structured needs assessment form

- Transparent rule-based matching to services

- Escalation workflows to coordinators

This module avoids opaque AI decision-making and prioritises explainability.

### 6.4 Participation Analytics Dashboard

- Engagement metrics

- Programme performance tracking

- Consent-based participation reporting

### 6.5 Consent and Data Governance Module

- Explicit consent capture per programme

- Role-based data visibility

- Access logging

- Consent withdrawal functionality

### 6.6 Cultural Governance Workflow

- Content review pipeline

- Cultural advisor approval state machine

- Flagging of culturally sensitive materials

This module structurally embeds Te Tiriti principles within system workflows.

## 7. Stakeholders and Roles

### 7.1 Community Members (Whānau)

- Register and participate in programmes

- Provide structured feedback

- Manage personal consent settings

### 7.2 Coordinators

- Publish and manage programmes

- Review referrals

- Monitor engagement metrics

### 7.3 Organisation Administrators

- Configure organisational settings

- Manage user roles

- Oversee data governance compliance

### 7.4 Kaiārahi (Cultural Advisor – Simulated Role)

Within the academic context, the Kaiārahi role is simulated using published Māori frameworks, scholarly literature, and course guidance. The Kaiārahi contributes to:

- Requirements validation

- Acceptance criteria definition

- Cultural workflow approval

- Ethical governance recommendations

This role ensures meaningful integration of Te Tiriti o Waitangi rather than superficial inclusion.

## 8. Agile Development Strategy

The project will follow Scrum methodology with iterative development cycles.

### Sprint 0 – Planning and Cultural Consultation

- Stakeholder mapping

- Backlog creation

- Architectural design

- Kaiārahi consultation (simulated)

### Sprint 1 – Core Multi-Tenant Infrastructure

- Organisation isolation

- Authentication and role management

- Basic dashboard

### Sprint 2 – Programme and Participation Modules

- Programme creation workflows

- Registration and attendance tracking

- Feedback submission

### Sprint 3 – Governance and Analytics

- Consent management implementation

- Referral engine logic

- Analytics dashboard

### Sprint 4 – Testing and Refinement

- Acceptance testing

- Security validation

- Performance review

- Documentation finalisation

## 9. Te Tiriti o Waitangi Integration

### Partnership

The Kaiārahi role participates in requirement validation and sprint reviews, ensuring Māori perspectives influence governance structures and workflows.

### Participation

Community members contribute feedback, influence backlog prioritisation, and participate in user acceptance testing.

### Protection

The system incorporates consent management, data minimisation, and culturally informed content review to safeguard community data and values.

These principles are embedded structurally within the architecture rather than appended as narrative statements.

## 10. Scalability and National Deployment Considerations

Although the MVP focuses on limited organisational simulation, the architecture is designed for:

- Horizontal scaling

- Multi-region deployment

- Containerised infrastructure

- Cloud-based hosting

Future expansion pathways include:

- API integrations with government systems

- Mobile application interface

- Advanced analytics modules

- Cross-organisation collaboration features

The design approach demonstrates foresight for national-level infrastructure without over-claiming current deployment status.

## 11. Professional and Commercial Viability

WhānauWell can evolve into:

- A subscription-based SaaS model for NGOs

- A white-label platform for community organisations

- A government-funded digital infrastructure pilot

The system’s emphasis on governance, scalability, and ethical design strengthens its credibility as a portfolio-level project and potential commercial foundation.

## 12. Conclusion

WhānauWell represents a modern, scalable, ethically grounded, and culturally informed software engineering project. It satisfies academic learning outcomes while also demonstrating industry-level architectural thinking, governance awareness, and professional maturity.

The project is submitted for tutor approval as a high-impact, full-stack, multi-tenant SaaS platform suitable for academic excellence, career advancement, and future commercial development.